## Slide 1: SPS110
Strategic Problem Solving

## Slide 2: Group work and project management

## Slide 3: Working in a group
Organization
Decision Making
Communication
Conflict Resolution

## Slide 4: Working in a group
Organization
Establish group roles
Delegate work load
Establish structure and deliverables

## Slide 5: Working in a group
Decision Making
Establish which decisions need to be made
Come to an agreement
Follow through and track actions

## Slide 6: Working in a group
Communication
Communicate regularly with your group
No detail is too small or unimportant
Listen to your group members, consider their point of view, and respond accordingly
Everyone deserves a voice
Establish a platform for communication
  Email, WhatsApp, in person etc.

## Slide 7: Working in a group
Conflict Resolution
Conflict will arise
Talk it out
Listen to one another. Determine and understand why the conflict has arisen
Consultation and compromise
If all else fails - mediation

## Slide 8: Project Management

## Slide 9: What is a project?
A project is a temporary endeavor
undertaken to create a unique product,
service, or result.

## Slide 10: Managing a project
Knowledge
Learning from past projects, mistakes, outcomes to improve future project processes and results
Personal Skills
Understanding what motivates/demotivates your peers to bring the best out of your team and yourself
Performance
Getting the work done – it is not enough to know what needs to be done, you have to actually do it

## Slide 11: Project Management skills
1. People skills
2. Leadership
3. Listening
4. Integrity, ethical behavior, consistent
5. Strong at building trust
6. Verbal communication
7. Strong at building teams
8. Conflict resolution, conflict management
9. Critical thinking, problem solving
10. Understands, balances priorities

## Slide 12: Advantages of project management
Better control of financial, physical, and human resources
Improved customer relations
Shorter development times
Lower costs
Higher quality and increased reliability
Higher profit margins
Improved productivity
Better internal coordination
Higher worker morale

## Slide 13: Project Life cycle and deliverables
The Project Life Cycle defines:
What work will be performed
What deliverables will be produced and when
Who is involved
How work will be controlled and approved throughout the project
A deliverable is a product or service produced or provided as part of a project

## Slide 14: The triple constraint of project management
TIME RESOURCES
COST vs QUALITY
SCOPE RISK

## Slide 15: Project INITIATION AND PLANNING
Initiating a project includes recognizing and starting a new project or project phase. The main goal is to formally select and start projects.
Project planning is a general guide or outline to execution of the project. Project planning includes:
Establishing who will do what
The scope of the project
A work breakdown
A project schedule
A list of prioritized tasks and risks

## Slide 16: Project execution
- Usually takes the most time and resources to perform
project execution
- Project managers must use their leadership skills to handle
the many challenges that occur during project execution
- Many project sponsors and customers focus on
deliverables related to providing the products, services, or
results desired from the project

## Slide 17: Project monitoring and controlling
- Involves measuring progress toward project objectives,
monitoring deviation from the plan, and taking correction
actions
- Affects all other process groups and occurs during all
phases of the project life cycle
- Outputs include performance reports, change requests, and
updates to various plans

## Slide 18: Project closing
- Involves gaining stakeholder and customer acceptance of
the final products and services
- Even if projects are not completed, they should be closed
out to learn from the past
- Outputs include project files and lessons-learned reports,
part of organizational process assets
- Most projects also include a final report and presentation to
the sponsor/senior management